Nudge

AI-Powered Calendar Assistant

Product Requirements Document  ·  v1.0  ·  May 2026

| Author | Paarth | Version | 1.0 |
| --- | --- | --- | --- |
| Project | Personal / Portfolio | Status | Draft |

# 1. Product Overview

## 1.1 Problem Statement

Managing a calendar today requires constant context-switching: opening Google Calendar, finding a time slot, checking for conflicts, manually entering event details, and separately emailing guests. This friction means scheduling consumes disproportionate mental energy relative to its value.

Nudge eliminates this friction by letting users interact with their calendar through natural language — typed or spoken — while the AI handles conflict detection, slot negotiation, and guest communication automatically.

## 1.2 Product Vision

A smart scheduling assistant that feels like texting your personal EA. You tell it what you want in plain English; it reads your calendar, finds the best time, confirms with you, and sends invites — all without you touching a form.

## 1.3 Goals

- Reduce time-to-schedule by 80% compared to manual Google Calendar entry

- Support voice and text input with identical AI capability

- Provide a live calendar view so users always have spatial context

- Handle conflicts gracefully with AI-generated resolution suggestions

- Deliver a polished, deployable web app suitable for portfolio demonstration

## 1.4 Non-Goals (v1.0)

- Multi-user / team calendars (only single authenticated user)

- Mobile-native iOS or Android app (web-responsive is sufficient)

- Third-party integrations beyond Google Calendar and Gmail

- Recurring event management via natural language

- Paying users, billing, or production infrastructure

# 2. User Personas

## Primary: "The Busy Student"

- CS student juggling classes, projects, club meetings, and interview prep

- Comfortable with technology; frustrated by repetitive UI tasks

- Needs: fast scheduling, conflict awareness, low cognitive overhead

- Use cases: scheduling study groups, coding sessions, mock interviews

## Secondary: "The Interview Evaluator" (Demo Persona)

- A recruiter or engineer watching a portfolio demo

- Needs to immediately understand what the project does and why it is impressive

- Expects: clean UI, obvious AI interaction, real Google Calendar integration, smooth live demo

# 3. Feature Requirements

Features are assigned priority levels: P0 = must ship, P1 = strongly desired, P2 = stretch goal.

| Feature | Priority | Phase | Notes |
| --- | --- | --- | --- |
| Google Calendar OAuth 2.0 login | P0 | Phase 1 | Required for all real data; users authorize via Google |
| Live calendar grid view (month/week) | P0 | Phase 1 | Read and render events from Google Calendar API |
| Text-based NL scheduling input | P0 | Phase 1 | Type 'Schedule lunch with Maya Friday at noon' |
| AI intent parsing (Claude API) | P0 | Phase 1 | Extract: action, title, attendees, time, duration, location |
| Conflict detection | P0 | Phase 1 | Query existing events; flag overlaps before booking |
| Confirmation step before write | P0 | Phase 1 | Show parsed event; user must confirm or edit |
| Create / delete calendar events | P0 | Phase 1 | Write back to Google Calendar via API |
| AI rescheduling suggestions | P1 | Phase 2 | If conflict: 'How about 3 PM or tomorrow at noon?' |
| Guest email invites via Gmail | P1 | Phase 2 | Send calendar invite to attendees using Gmail API |
| Voice input (Web Speech API) | P1 | Phase 2 | Free; browser-native speech-to-text, feeds NL pipeline |
| Chat history / conversation memory | P1 | Phase 2 | Multi-turn: 'Actually make it an hour longer' |
| Event detail sidebar / click to edit | P2 | Phase 3 | Click event on calendar to view/edit details |
| Smart time suggestions | P2 | Phase 3 | AI finds optimal open slots given preferences |
| Meeting prep summaries | P2 | Phase 3 | Pre-event briefing from event title + attendees |

# 4. System Architecture

## 4.1 High-Level Stack

- React (Vite) — calendar grid, chat UI, voice input Frontend:

- Node.js + Express — REST API, session management, Google API proxy Backend:

- Anthropic Claude API (claude-sonnet-4) — intent parsing, conflict resolution, rescheduling AI:

- Google OAuth 2.0 via Passport.js — calendar + Gmail scopes Auth:

- Google Calendar API v3 — read/write events Calendar:

- Gmail API — send invite emails to guests Email:

- Railway or Render (backend) + Vercel (frontend) Deployment:

- Web Speech API (browser-native, free) Voice:

## 4.2 Data Flow — Core Scheduling Loop

User Input (text or voice)

↓  Transcribed by Web Speech API (if voice)

↓  POST /api/assistant/parse  →  Claude extracts intent + entities

↓  GET /api/calendar/events  →  Fetch existing events for conflict check

↓  Claude evaluates conflicts, generates confirmation summary or alternatives

↓  User confirms  →  POST /api/calendar/events  →  Event created in Google Calendar

↓  (if guests)  POST /api/email/invite  →  Gmail invite sent

↓  Calendar grid re-renders with new event

## 4.3 Session & Auth Model

- OAuth tokens stored server-side in session (express-session + Redis or in-memory for dev)

- Access token refreshed automatically via Google's refresh token flow

- All Google API calls proxied through Express backend — no tokens exposed to frontend

# 5. API Endpoint Reference

All endpoints are prefixed /api. Authentication required on all endpoints except /api/auth/*.

## 5.1 Authentication

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /auth/google | Initiates Google OAuth 2.0 flow | None |
| GET | /auth/google/callback | OAuth redirect handler; sets session cookie | None |
| GET | /auth/me | Returns current authenticated user profile | Session |
| POST | /auth/logout | Destroys session and clears cookie | Session |

## 5.2 Calendar

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /calendar/events | Fetch events for a date range (?start=&end=) | Session |
| POST | /calendar/events | Create a new calendar event | Session |
| PATCH | /calendar/events/:id | Update an existing event by ID | Session |
| DELETE | /calendar/events/:id | Delete an event by ID | Session |
| GET | /calendar/freebusy | Check free/busy slots for conflict detection | Session |

## 5.3 AI Assistant

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /assistant/parse | Send NL input; returns structured intent JSON | Session |
| POST | /assistant/confirm | Send confirmed intent; executes calendar action | Session |
| POST | /assistant/chat | Multi-turn conversation; maintains context | Session |
| POST | /assistant/suggest | Ask AI for open slot suggestions given constraints | Session |

## 5.4 Email / Invites

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /email/invite | Send calendar invite via Gmail to guest list | Session |

# 6. AI Prompt Design

## 6.1 Intent Parsing Prompt

The /assistant/parse endpoint sends the following system prompt to Claude, along with the user's raw input:

You are a calendar assistant. Extract scheduling intent from the user's message and return ONLY a JSON object with the following fields: action (create|delete|update|query), title, start_time (ISO 8601), end_time (ISO 8601), attendees (array of emails or names), location, and confidence (0–1). If a field is unknown, set it to null. Today is {date}. The user's timezone is {timezone}.

## 6.2 Conflict Resolution Prompt

When a conflict is detected, Claude receives the parsed intent plus the conflicting events and is prompted to:

- Summarize the conflict in plain English for the user

- Suggest 2–3 alternative time slots that are open within the same day or next day

- Rank suggestions by likely preference (e.g., same time of day, minimal disruption)

## 6.3 Conversation Memory

For multi-turn interactions, the full conversation history is appended to each API call. Claude is instructed to treat each new message as a refinement of the current scheduling task until the user confirms or cancels.

# 7. Frontend Specification

## 7.1 Layout

- Left panel (60% width): Calendar grid — month view default, toggle to week view

- Right panel (40% width): AI chat interface — input box at bottom, conversation thread above

- Top bar: User avatar, current date, view toggle (month/week), voice input button

- Responsive: collapses to stacked layout on tablet viewports

## 7.2 Calendar Grid

- Renders events from Google Calendar in real time

- Color-coded by event type (meeting, personal, deadline)

- Click event → opens detail card with edit/delete options

- Newly created events animate in without full page reload

## 7.3 Chat Interface

- Persistent conversation thread (scrollable)

- AI responses include structured confirmation cards (not just text)

- Confirmation card shows: title, date/time, duration, attendees, location + Confirm / Edit / Cancel buttons

- Conflict alerts rendered as inline warning cards with alternative time options

## 7.4 Voice Input

- Mic button in top bar; hold to record, release to transcribe

- Transcription rendered in input box before submission (editable)

- Visual pulse animation while recording; uses Web Speech API (no cost)

# 8. Phased Development Plan

## Phase 1 — Core (Target: Week 1–2)

- Google OAuth setup + token management

- Express backend with /auth and /calendar endpoints

- Read and display Google Calendar events in React grid

- Claude API integration + intent parsing endpoint

- Text input → parse → confirm → create event loop

- Conflict detection + blocking confirmation step

## Phase 2 — Intelligence (Target: Week 3–4)

- AI rescheduling suggestions on conflict

- Multi-turn conversation memory

- Voice input via Web Speech API

- Gmail API invite sending

## Phase 3 — Polish (Target: Week 5)

- Event click-to-edit UI

- Smart time slot suggestions

- Deployment (Railway + Vercel) + README + demo GIF

# 9. Success Metrics

- Core loop end-to-end works: voice/text → AI parse → conflict check → confirm → event on calendar

- No test account credentials or API keys are hardcoded or exposed

- Live demo runs without crashes for a 5-minute walkthrough

- GitHub repo has clean commit history, README with setup instructions, and architecture diagram

- Can articulate every technical decision in a 30-minute engineering interview

# 10. Architectural Decisions (Resolved)

The following questions were evaluated and closed before development began.

| Decision | Choice | Rationale |
| --- | --- | --- |
| Session storage | In-memory (express-session) | Google Calendar is the source of truth for all event data. Session only needs to hold an OAuth token for the duration of a demo. Redis would only add value if tokens needed to survive a server restart mid-session. |
| Calendar scope | User selects from their calendars | More realistic and impressive for demos. Fetched via GET /calendar/list on login; user sets a default. Falls back to primary if only one calendar exists. |
| Demo / guest mode | No — Google auth required | Real Google auth is a feature, not a barrier. Evaluators can use any Google account. A mock mode would reduce trust in the demo's authenticity. |
| Rate limiting | Basic limit on /assistant/* routes | Prevents accidental Claude API cost spikes. express-rate-limit middleware, 30 req/min per session. No impact on normal demo usage. |

# 11. Non-Functional Requirements

## 11.1 Performance

- AI parse response (intent extraction) must return within 3 seconds under normal conditions

- Calendar grid must render initial events within 1.5 seconds of page load

- Event creation (after user confirmation) must complete within 2 seconds

- Voice transcription must begin processing within 500ms of mic release

## 11.2 Security

- OAuth tokens stored server-side only — never sent to or stored in the frontend

- All Google API calls proxied through Express backend; no direct client-to-Google calls

- API keys (Anthropic, Google) stored in environment variables only — never committed to source control

- Session cookie is HttpOnly and SameSite=Strict

- CORS restricted to the known frontend origin

## 11.3 Reliability & Error Handling

- Return a user-friendly error in the chat panel; do not crash the app or lose the calendar view Google API unavailable:

- Surface a retry prompt in the chat UI; log the failure server-side Claude API timeout:

- Silently refresh via Google's refresh token flow; if refresh fails, redirect to login OAuth token expired:

- Hide voice button gracefully; show tooltip explaining how to enable it Mic permission denied:

- Block creation and surface AI suggestions — never silently overwrite an existing event Conflict detected:

- Claude asks a clarifying question rather than guessing and creating a wrong event Ambiguous user input:

## 11.4 Constraints

- Google Calendar API: 1,000,000 free queries/day — not a concern at demo scale

- Gmail API: 1B quota units/day — sufficient for invite sending

- Anthropic API: costs real money per token; rate limiting on /assistant/* prevents runaway spend

- Web Speech API: Chrome/Edge only; Firefox degrades gracefully to text-only input

- No mobile-native app; responsive web only — minimum supported viewport 768px

## 11.5 Maintainability

- All Google API logic lives in /services — not in route handlers

- All Claude prompts are plain strings exported from /prompts — editable without touching logic

- CLAUDE.md at repo root kept current so every Claude Code session requires zero re-explanation

This PRD governs v1.0 of Nudge. Subsequent phases will be tracked in a separate document after Phase 1 ships.